Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20-July-2026 |
| --- | --- |
| Team ID |  |
| Project Name | AI-Enabled Student Admission System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Student Registration | US-PL-01 | As an applicant, I can open the intake wizard and fill out my primary application profile. | 3 | High | Varun Sai |
| Sprint-1 | Document Intake | US-PL-02 | As an applicant, I can upload my transcripts directly into my record container. | 2 | High | Varun Sai |
| Sprint-1 | System Metadata | US-PL-03 | As a developer, I can configure custom object architectures for student logs in Salesforce. | 3 | High | Varun Sai |
| Sprint-2 | Automated Validation | US-PL-04 | As an officer, I want automated validation rules to parse credit criteria flags instantly. | 5 | High | Varun Sai |
| Sprint-2 | Approval Routing | US-PL-05 | As a manager, I want application discount variances over 20 percent routed to my dashboard. | 3 | Medium | Varun Sai |
| Sprint-3 | AI Communications | US-PL-06 | As an applicant, I can ask an AI chatbot about registration status guidelines. | 5 | High | Varun Sai |
| Sprint-3 | Support Automation | US-PL-07 | As an agent, I want Agent force managing tier-1 inquiries to offload repetitive queue tasks. | 5 | High | Varun Sai |
| Sprint-4 | System Release | US-PL-08 | As a developer, I can execute standard deployment sync steps to push all metadata live. | 2 | Medium | Varun Sai |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 06 Jul 2026 | 11 Jul 2026 | 8 | 11 Jul 2026 |
| Sprint-2 | 8 | 6 Days | 13 Jul 2026 | 18 Jul 2026 | 8 | 18 Jul 2026 |
| Sprint-3 | 10 | 6 Days | 20 Jul 2026 | 25 Jul 2026 | 10 | 25 Jul 2026 |
| Sprint-4 | 2 | 6 Days | 27 Jul 2026 | 01 Aug 2026 | 2 | 01 Aug 2026 |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 12 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV=VelocitySprint Duration=126=2 Story Points per Day